John’s Task List

Polymarket Trading Bot Project

Everything Claude Needs From You — Organized by Phase

How to use this document:

1. Work through each phase in order. Phase 0 items have wait times — start them first.

2. For each task, gather the item listed in the “What to Give Claude” column.

3. Once a phase is complete, paste all values into a Claude conversation to proceed.

4. After all phases, use Scheduled_Tasks.docx to set up ongoing automation.

5. Never share private keys or API secrets in plain text over insecure channels.

# Project Summary

| Item | Detail |
| --- | --- |
| Total estimated active time | 60–90 minutes |
| Total waiting time (KYC, withdrawals) | 1–3 days (worst case) |
| Monthly cost (VPS + VPN + API) | ~$28/month |
| Trading capital needed | $200+ recommended |
| Accounts to create | 6 (Coinbase, Anthropic, NordVPN, DigitalOcean, Telegram, MetaMask) |
| Credentials to gather | 12+ keys/tokens/addresses |
| Documents to reference | This file + Scheduled_Tasks.docx |

# Phase 0: Accounts & Credentials (Do First — Some Have Wait Times)

These items involve sign-ups, KYC, or approval delays. Start them immediately so they process while you work on other phases.

| ☐ | Step | Task | Details | Est. Time | What to Give Claude |
| --- | --- | --- | --- | --- | --- |
| ☐ | 0.1 | Create or verify Coinbase account | Sign up at coinbase.com. Complete KYC identity verification. New accounts may have a 5–7 day withdrawal hold. | 10 min + 1–3 day KYC | Coinbase account email, KYC status |
| ☐ | 0.2 | Buy USDC on Coinbase | Purchase at least $200 USDC (or your trading budget amount). Keep $50–100 as reserve. Ensure withdrawal is enabled. | 5 min | USDC balance confirmation |
| ☐ | 0.3 | Buy $5 of POL (Polygon gas) | Purchase POL (formerly MATIC) on Coinbase for Polygon gas fees. $2–5 is enough for thousands of transactions. | 2 min | POL balance confirmation |
| ☐ | 0.4 | Create Anthropic API account | Go to console.anthropic.com → Sign Up → API Keys → Create Key (copy immediately, shown once) → Billing → add card. New accounts get $5 free credits. | 3 min | ANTHROPIC_API_KEY=sk-ant-XXXXX |
| ☐ | 0.5 | Create NordVPN account | Purchase NordVPN subscription. Generate access token at my.nordaccount.com/dashboard/nordvpn/access-tokens/. Copy the token. | 5 min | NordVPN access token |
| ☐ | 0.6 | Create DigitalOcean account | Sign up at digitalocean.com with credit card. No ID verification needed. Your $300 budget covers 25 months. | 3 min | DigitalOcean account access |
| ☐ | 0.7 | Create Telegram bot for alerts | Open Telegram → @BotFather → /newbot → name it (e.g., Poly Alerts) → username must end with bot. Copy the bot token. Send any message to your bot, then open https://api.telegram.org/botYOUR_TOKEN/getUpdates to find chat_id. | 3 min | TELEGRAM_BOT_TOKEN and TELEGRAM_CHAT_ID |
| ☐ | 0.8 | Install MetaMask browser extension | Install MetaMask from metamask.io. Create or import a wallet. Back up your seed phrase securely offline. Export your private key: Account Details → Show Private Key. | 5 min | MetaMask wallet address, private key (0x...) |

# Phase 1: VPS & Infrastructure Setup

Once your DigitalOcean account is ready, provision the server. Claude can help automate commands once you provide access.

| ☐ | Step | Task | Details | Est. Time | What to Give Claude |
| --- | --- | --- | --- | --- | --- |
| ☐ | 1.1 | Create DigitalOcean Droplet | Create a Docker 1-Click App Droplet: 2GB RAM ($12/mo), Frankfurt (fra1) region. Select your SSH key. Note the IP address once created. | 3 min | VPS IP address, SSH key fingerprint |
| ☐ | 1.2 | SSH into server and verify Docker | Run: ssh root@YOUR_IP. Verify: docker --version && docker-compose --version. Both should be pre-installed. | 2 min | Confirm SSH access works |
| ☐ | 1.3 | Install and configure NordVPN on VPS | Run the NordVPN install script on VPS. Login with your access token. Set NordLynx protocol, enable kill switch, whitelist SSH port 22, connect to Japan or Germany. Verify non-US IP. | 5 min | Confirm VPN connected, non-US IP verified |
| ☐ | 1.4 | Set up basic server security | Create a non-root botuser. Enable UFW (allow SSH only). Install fail2ban. Disable password SSH login. Enable NTP clock sync. | 10 min | Confirm botuser created, UFW enabled |

# Phase 2: Polymarket Account & Wallet Funding

This phase requires your VPN to be active. The Coinbase withdrawal is the biggest time bottleneck (5–30 min).

| ☐ | Step | Task | Details | Est. Time | What to Give Claude |
| --- | --- | --- | --- | --- | --- |
| ☐ | 2.1 | Create Polymarket account | With VPN connected to Japan/Germany, go to polymarket.com → Sign Up → Connect Wallet (MetaMask). Sign the Welcome and Enable Trading messages. | 2 min | Polymarket account created confirmation |
| ☐ | 2.2 | Record proxy wallet address | Go to polymarket.com/settings. Copy your proxy wallet (funder) address. This is NOT your MetaMask EOA — it is your Polymarket Safe address. | 1 min | POLYMARKET_FUNDER=0x... |
| ☐ | 2.3 | Withdraw USDC from Coinbase to MetaMask | On Coinbase: Withdraw USDC on Polygon network to your MetaMask address (NOT the proxy wallet). Wait 5–30 minutes for processing. | 5–30 min (waiting) | Confirm USDC arrived in MetaMask |
| ☐ | 2.4 | Withdraw POL from Coinbase to MetaMask | On Coinbase: Withdraw POL on Polygon network to your MetaMask address. Needed for gas if using signature_type=0. | 5–15 min | Confirm POL arrived in MetaMask |
| ☐ | 2.5 | Deposit USDC into Polymarket | Go to polymarket.com → Deposit → select MetaMask. It auto-bridges to USDC.e in your proxy wallet (2–5 min). IMPORTANT: Use Polymarket deposit UI, do NOT send directly to proxy wallet. | 5 min | Confirm USDC.e balance on Polymarket |
| ☐ | 2.6 | Derive CLOB API credentials | On VPS, run the Python script to derive API credentials from your private key using py-clob-client. This gives you apiKey, secret, and passphrase. | 2 min | POLYMARKET_API_KEY, POLYMARKET_API_SECRET, POLYMARKET_API_PASSPHRASE |
| ☐ | 2.7 | Determine your signature_type | If MetaMask direct (EOA): signature_type=0. If email/Google signup: signature_type=1. If browser wallet proxy: signature_type=2. Most setups use 2. | 1 min | SIGNATURE_TYPE=0, 1, or 2 |

# Phase 3: Bot Deployment & Configuration

With all credentials in hand, Claude can build and deploy the bot. Provide your completed .env values.

| ☐ | Step | Task | Details | Est. Time | What to Give Claude |
| --- | --- | --- | --- | --- | --- |
| ☐ | 3.1 | Decide on bot repo to fork | Choose: (a) discountry/polymarket-trading-bot (fastest, 5–10 min), (b) 0xrsydn/polymarket-crypto-toolkit (more features, backtesting), or (c) custom minimal bot with Claude AI. Recommend starting with (a). | 1 min | Which repo to use (a, b, or c) |
| ☐ | 3.2 | Decide on trading strategy | Options: Flash Crash detection, copy-trading, EMA/RSI indicators, Claude AI probability analysis, or custom. Multiple can be combined. | 5 min | Strategy preference |
| ☐ | 3.3 | Provide complete .env values | Fill in ALL values below and send to Claude. Claude will create the .env securely on your VPS. | 5 min | All .env values (see .env template section) |
| ☐ | 3.4 | Choose paper trading or live | Strongly recommend: start paper trading first, then $1 test trade, then gradually scale. Set PAPER_TRADING=true initially. | 1 min | PAPER_TRADING=true or false |
| ☐ | 3.5 | Set risk parameters | Decide: MAX_POSITION_SIZE (max $ per trade), MAX_DAILY_LOSS (stop trading if loss exceeds), CHECK_INTERVAL (seconds between scans). | 3 min | MAX_POSITION_SIZE, MAX_DAILY_LOSS, CHECK_INTERVAL |
| ☐ | 3.6 | Optional: Alchemy RPC key | Sign up at alchemy.com (free, 30M compute units/mo). Create a Polygon Mainnet app. Copy the RPC URL. Only needed for on-chain operations. | 3 min | POLYGON_RPC_URL (optional) |

# Phase 4: Verification & Go-Live

Claude will handle deployment, but these are your verification checkpoints.

| ☐ | Step | Task | Details | Est. Time | What to Give Claude |
| --- | --- | --- | --- | --- | --- |
| ☐ | 4.1 | Verify $1 test trade | Claude will place a $1 limit order. Verify it appears on polymarket.com in your portfolio. Confirm Telegram alert received. | 5 min | Confirm trade visible on Polymarket UI |
| ☐ | 4.2 | Verify Telegram alerts | Check that your Telegram bot sent the test trade notification. Confirm the bot token and chat ID are correct. | 2 min | Confirm alerts working |
| ☐ | 4.3 | Review bot logs | SSH into VPS and review bot output. Check for any errors or warnings. Verify VPN is still connected. | 5 min | Confirm logs look clean |
| ☐ | 4.4 | Approve go-live | Once paper trading and test trade are confirmed, decide when to set PAPER_TRADING=false and increase position sizes. | 1 min | Go-live approval |
| ☐ | 4.5 | Set up scheduled tasks in Claude | Open Scheduled_Tasks.docx and add each task to Claude Scheduled Tasks for ongoing automation. | 10 min | Confirm all scheduled tasks created |

# Complete .env Template

Fill in each value as you complete the tasks above. Send the completed list to Claude in a conversation to deploy your bot.

# Polymarket

POLYMARKET_PK=0xYOUR_PRIVATE_KEY

POLYMARKET_FUNDER=0xYOUR_PROXY_WALLET_ADDRESS

POLYMARKET_API_KEY=derived_api_key

POLYMARKET_API_SECRET=derived_secret

POLYMARKET_API_PASSPHRASE=derived_passphrase

SIGNATURE_TYPE=2

# Anthropic

ANTHROPIC_API_KEY=sk-ant-XXXXX

# Telegram

TELEGRAM_BOT_TOKEN=63XXXX:AAFXXXXX

TELEGRAM_CHAT_ID=123456789

# RPC (optional)

POLYGON_RPC_URL=https://polygon-mainnet.g.alchemy.com/v2/YOUR_KEY

# Bot Config

PAPER_TRADING=true

CHECK_INTERVAL=300

MAX_POSITION_SIZE=50

MAX_DAILY_LOSS=100

SECURITY REMINDERS

• Never commit .env files or private keys to Git

• Keep only minimal USDC ($50–100) in the hot wallet, rest offline

• Set .env file permissions to 600 (owner-only read/write)

• Rotate API keys monthly (see Scheduled_Tasks.docx)

• Never share your private key over unencrypted channels

Phase 5: Data Feed & Research Infrastructure (New — From Deep Research)

These items come from the March 2026 deep research analysis. They provide the data feeds that will significantly improve the bot's forecasting accuracy.

5a. News Sentiment API Setup

Sign up for NewsData.io or Finnhub free tier. Get API key. What to give Claude: API key for news sentiment service. Why: Research shows real-time news is the biggest edge source for prediction market bots. Currently Claude estimates without any news context.

5b. Twitter/X API Access (Optional)

Apply for Twitter/X API access (Basic tier ~$100/mo or Free tier with limits). What to give Claude: Twitter API bearer token. Why: Social sentiment often precedes prediction market price moves. Lower priority than news API due to cost and noise.

5c. OpenAI API Key

Sign up at platform.openai.com if not already done. Add billing. Get API key. What to give Claude: OpenAI API key (for GPT-4o-mini in the ensemble). Why: Academic research (Halawi et al. 2024) shows multi-model ensembles match human crowd accuracy. This is the single highest-value unimplemented improvement.

5d. Grok API Key

Sign up at x.ai/api. Get API key. What to give Claude: Grok API key. Why: Third model for the ensemble. Grok has real-time X/Twitter data access which may provide unique context for prediction markets.

5e. Oddpool / PolyRouter Account (Optional)

Sign up for Oddpool (oddpool.com) or similar PM aggregator. What to give Claude: Account credentials or API key. Why: Cross-platform spread monitoring reveals arbitrage opportunities and stale prices. Even without executing arb trades, this improves market selection.